Current ICD10 Project Milestones:  May 2014

- Complete Requirements and Design – Reference	Completed

- Begin Coding – Reference					Completed

- Complete Requirements and Design – All other 	Completed

- Internal Testing Begins – Reference			Completed

- Begin Coding – All other System Areas			In Progress

Freeze Begins.....

- System Implementation – Reference 			Completed

- Initial Reference Table Loads				Completed

- Internal Testing Begins – System Areas		In Progress

Other than Reference

- Internal Testing Ends – All System Areas			September 2014

- External Testing Begins 	(all plans/providers/ATR)		(see detail)

  - 837 Submissions – Claims/Encounters			January 2014

  - Claims/Encounters Editing and Results Reporting	March 2014

  - Reports							June 2014

  - ICD9/DRG Integrated End to End 			June 2014

  - ICD10/DRG Integrated End to End 			TBD

- System Implementation (with 10/1/2015 effective dates) – All Systems   				September 2014

Freeze Ends.....

- External Testing Ends					No earlier than

September 2015

- ICD10 Effective Date		October1 2015 (OP Dates of Services or IP Dates of Discharge)